Project Lens

STATUS

Current state of the system

lens-DOC-004_status.docx  |  Last Updated: April 17, 2026  |  LENS-013 close

# 1. Project Phase

Project Lens is in ACTIVE BUILD phase. Core intelligence layer (S1/S2/S3/MA) is operational. Observability layer (quota guard) just entered codebase at LENS-013. Next frontier: active guard integration + heartbeat layer + adaptive response (LENS-014+).

# 2. Last Known Good State

| Dimension | Value |
| --- | --- |
| Last commit | 9e17301 |
| Last tag | v2x-daily-quota-guard-mvp |
| Previous tag | v2x-daily-rollout (on 6e711bf) |
| Current branch | main |
| Repo | github.com/fintelplan/project-lens |
| Supabase | imfjhwqivwwreehvtyac.supabase.co |
| Test status | 27/27 passing (lens_quota_guard) |
| All workflows | green at close of LENS-013 |

# 3. Cron Schedule (2x/day, post LENS-013 T-04)

## 3.1 Free Tier Pipeline — Sacred

| UTC | UTC+7 | DC | Stage |
| --- | --- | --- | --- |
| 13:00 | 20:00 | 09:00 AM | lens-collect stage 1 |
| 13:28 | 20:28 | 09:28 AM | lens-manage-analyze stage 1 (SACRED) |
| 13:45 | 20:45 | 09:45 AM | lens-gdelt stage 1 |
| 13:58 | 20:58 | 09:58 AM | lens-ref-free stage 1 |
| 01:00 | 08:00 | 09:00 PM | lens-collect stage 2 |
| 01:28 | 08:28 | 09:28 PM | lens-manage-analyze stage 2 (SACRED) |
| 01:45 | 08:45 | 09:45 PM | lens-gdelt stage 2 |
| 01:58 | 08:58 | 09:58 PM | lens-ref-free stage 2 |

## 3.2 Sonnet 4.6 Pipeline — Sacred

| UTC | UTC+7 | DC | Stage |
| --- | --- | --- | --- |
| 15:28 | 22:28 | 11:28 AM | lens-sonnet stage 1 (reads 13:28 MA) |
| 15:58 | 22:58 | 11:58 AM | lens-ref-sonnet stage 1 |
| 03:28 | 10:28 | 11:28 PM | lens-sonnet stage 2 (reads 01:28 MA) |
| 03:58 | 10:58 | 11:58 PM | lens-ref-sonnet stage 2 |

Both Sonnet reports receive 2h-fresh MA synthesis as input. Symmetric 12h sampling. Both cron chains fire during operator waking hours (UTC+7).

DAILY_BUDGET = 2 enforced by lens_manager.py.

# 4. Provider / Position Map

| Position | Provider | Model | Quota Pool |
| --- | --- | --- | --- |
| S1 Foundation | Groq | qwen3-32b | 100K TPD |
| S1 Physical Reality | Gemini | gemini-2.0-flash | 1500 RPD |
| S1 Causal Chain | Cerebras | qwen-3-235b | ~1M TPD |
| S1 Sovereignty | Cerebras | qwen-3-235b | (shared L3) |
| S2-A Injection | Groq | llama-3.3-70b-versatile | 100K TPD |
| S2-B Coordination | Gemini | gemini-2.0-flash | (shared L2) |
| S2-C Emotion | Mistral | mistral-small | ~2K RPD |
| S2-D Adversary | Groq | qwen3-32b | (shared L1) |
| S2-E Legitimacy | Groq | llama-3.3-70b-versatile | (shared S2-A) |
| S2-GAP | Groq | llama-3.3-70b-versatile | (shared) |
| MA Mission Analyst | Groq | llama-3.3-70b-versatile | (shared) |
| S3-A Patterns | Groq | llama-3.3-70b-versatile | (shared) |
| S3-B True History | Gemini | gemini-2.0-flash | (shared L2/S2-B) |
| S3-C Bias Drift | Cohere | command-r-plus | ~1K RPD (weekly) |
| S3-D Long-term | Cerebras | qwen-3-235b | (shared L3/L4) |
| S3-E Self-check | SambaNova | llama-3.3-70b | ~500K TPD |
| Sonnet Challenge | Anthropic | claude-sonnet-4-6 | $20/mo plan |

Chokepoint: 5 positions share Groq llama-3.3-70b 100K TPD. At 2x/day, ~62K/day consumption = 62% utilized, 38% headroom in normal operation. Tracked by lens_quota_guard.py via lens_quota_ledger table.

# 5. Open Tasks (LENS-014+)

## 5.1 Urgent (LENS-014 P1-P4)

- P1: Check first 2x/day cron result at 01:28 UTC tomorrow

- P2: Query lens_quota_ledger for observer-mode rows captured overnight

- P3: Decide active integration of lens_quota_guard into lens_orchestrator.py

- P4: If wiring: ~20-line change adding guard_check_with_fallback() call pre-flight

## 5.2 Important (LENS-014 P5-P6)

- P5: Unify cycle label mapping — 3 files currently inconsistent (analyze_lens.py, analyze_lens_multi.py, lens_orchestrator.py)

- P6: Fix S4-E count_s1_runs() bug (counts row IDs not unique run IDs)

## 5.3 Other (LENS-015+)

- Upgrade quota_guard to ACTIVE blocking with Telegram alerts

- Build lens_response_guard.py — JSON schema validation (a Partner A rule pattern)

- Build heartbeat pipeline — zero-Groq monitoring every 30 min

- FORCE override via Telegram command

- Catch-up mode after 00:00 UTC quota refill

- Google News RSS fallback for Crisis Group 403

- Schema cache reload preventive

- Dynamic pipeline status view in Supabase

- Per-agent consultant pattern for Sonnet challenges (imported from Partner A)

- SEC-1 Separate Supabase

- Africa Report Telegram reply

# 6. Environment / Budget

| Item | Value |
| --- | --- |
| Operator location | UTC+7 |
| Python version | 3.11 |
| Free tier providers | Groq, Gemini, Cerebras, Mistral, SambaNova, Cohere |
| Paid services | Claude.ai Pro $20/mo (planned from May 1), Anthropic API ~$0.12/day burn |
| Target monthly | $59 ($20 Claude + ~$39 API) |
| Actual spend | ~$0.12/day API + plan monthly |

# 7. Key Modules

As of LENS-013 close, Project Lens codebase includes:

- code/lens_manager.py — pre-cron budget guardian

- code/lens_orchestrator.py — top-level cron orchestrator

- code/fetch_text.py — article collection

- code/analyze_lens_multi.py — S1 multi-lens firing

- code/lens_s2a_injection.py — S2-A

- code/lens_s2b_coordination.py — S2-B (12h lookback post-LENS-013)

- code/lens_s2c_emotion.py — S2-C

- code/lens_s2d_adversary.py — S2-D

- code/lens_s2e_legitimacy.py — S2-E

- code/lens_s2_gap.py — S2-GAP

- code/lens_mission_analyst.py — MA synthesis (with rescued cui_bono + intel_gaps)

- code/lens_s3_orchestrator.py — S3 coordinator (import fix from LENS-013)

- code/lens_s3a_patterns.py — S3-A

- code/lens_s3b_truehistory.py — S3-B

- code/lens_s3c_biasdrift.py — S3-C

- code/lens_s3d_longterm.py — S3-D

- code/lens_s3e_selfcheck.py — S3-E

- code/lens_s4_upgrade_monitor.py — S4-E (indent fix from LENS-013)

- code/lens_telegram.py — Telegram integration

- code/lens_quota_guard.py — NEW in LENS-013 — observer mode MVP

lens-DOC-004_status.docx  |  LENS-013 close  |  April 17, 2026

Project Lens | Bro Alpha + Claude