# Project Lens - Session Record

| Session | LENS-003 |
| --- | --- |
| Date | 2026-04-12 |
| Focus | Collection Pipeline - fetch_text.py + 20 sources + GitHub Actions |
| Status | Complete |

## Completed This Session

- fetch_text.py - full RSS collection pipeline

- lens-SRC-001_sources.json - 20 sources across 7 domains

- lens-collect.yml - GitHub Actions 4x daily workflow

- 18/20 sources working - 211 articles per run

- 130+ articles saved to Supabase lens_raw_articles

- Deduplication working via url_hash

- RSS URL fixes - 9 sources corrected

## Pipeline Stats

| Articles per run | 211 |
| --- | --- |
| Saved to Supabase | 130+ (first run) |
| Sources working | 18 / 20 |
| Sources broken | Reuters (403), AP (403) |
| Indicator matches | 0 - domain matching too strict (fix LENS-004) |
| Schedule | 08:00 12:00 16:00 20:00 UTC daily (automatic) |

## Commits This Session

| Hash | Session | Description |
| --- | --- | --- |
| f56214f | LENS-001 | Foundation files |
| 4978805 | LENS-002 | Indicator library - 46 indicators, 7 domains |
| 5b9e384 | LENS-002 | Supabase schema - 7 tables ML-ready |
| d7f2f45 | LENS-003 | Collection pipeline + 20 sources + workflow |
| 4207610 | LENS-003 | Fix RSS URLs - 18/20 sources working |

## Open Issues

| Priority | Issue | Session |
| --- | --- | --- |
| HIGH | analyze_lens.py not built yet | LENS-004 |
| MED | Indicator matches = 0 (domain matching too strict) | LENS-004 |
| LOW | Reuters + AP returning 403 (RSSHub blocked) | LENS-004 |
| LOW | State Dept + China MFA + arXiv returning 0 articles | LENS-004 |

## Next Session - LENS-004

- Build analyze_lens.py (AI summarization)

- Groq qwen3-32b integration (free tier)

- Bias-controlled prompt - pro-democracy lens

- Food for Thought output format

- Save summaries to lens_reports table

- Fix indicator matching logic

## SESSION TRANSFER BLOCK

Paste everything below into next Claude conversation:

## LENS SESSION TRANSFER

Generated: 2026-04-12 | Session: LENS-003 | Next: LENS-004

PROJECT STATE

Project: Project Lens

Phase: B (Build) | LENS-003 complete

Last commit: 4207610

GitHub: https://github.com/fintelplan/project-lens

Supabase: https://imfjhwqivwwreehvtyac.supabase.co

Build Status: Pipeline running

COMPLETED SESSIONS

LENS-001: Foundation - 39 rules, 6 docs, file system

LENS-002: Accounts + 46 indicators + 7 table schema

LENS-003: fetch_text.py + 20 sources + GitHub Actions

211 articles/run | 130+ in Supabase DB

NAMING SYSTEM

Sessions: LENS-XXX_topic.docx

Rules: LR-001(A) sequential + type in brackets

Types: (A)rch (P)rocess (E)thics (D)ata (M)L (S)ecurity (C)ollab

Discussions: lens-S001-D001_topic.docx

New info: THT FND POL PHI | Docs: lens-DOC-001 to 004

TECH STACK

Python 3.11 | Groq qwen3-32b free | Gemini 2.5 Flash backup

Supabase project-lens | GitHub Actions 4x daily

Schedule: 08:00 12:00 16:00 20:00 UTC | Cost: $0/month

FILE STRUCTURE (local)

school/lens/

lens-DOC-001_diary.docx

lens-DOC-002_rules.docx

lens-DOC-003_collab.docx

lens-DOC-004_status.docx

sessions/lens-S001-D001_foundation.docx

sessions/lens-S003-D001_collection_pipeline.docx

philosophies/lens-PHI-001_origin_story.docx

data/lens-IND-001_master.json

data/lens-SRC-001_sources.json

data/lens-SQL-001_schema.sql

code/fetch_text.py

DATA SCOPE

Global Game Changers ONLY - no local news

7 domains: POWER TECH FINANCE MILITARY NARRATIVE NETWORK RESOURCE

46 indicators | 20 sources | 18/20 working

Ethics: public data only | three tests required (LR-014(E))

SUPABASE TABLES

lens_raw_articles      <- 130+ articles saved

lens_indicator_matches <- ML training data (matches=0, fix needed)

lens_reports           <- AI summaries (not built yet)

lens_feedback          <- RL rewards (not built yet)

lens_ml_weights        <- learned weights (not built yet)

lens_sources           <- source registry

lens_pipeline_runs     <- cycle tracking

KEY RULES

LR-001(A): Never hardcode API keys

LR-006(P): Read before edit always

LR-009(P): Partner A maintenance only

LR-014(E): Only truly public data

LR-023(M): Every ML model needs problem+data+metric first

LR-030(C): Read transfer block before responding

LR-032(C): Never conclude before reading files (imported from Partner A)

OPEN ISSUES FOR LENS-004

HIGH: analyze_lens.py not built yet

MED:  Indicator matches = 0 (domain matching too strict)

LOW:  Reuters + AP 403 (RSSHub blocked)

LOW:  State Dept + China MFA + arXiv empty feeds

NEXT SESSION LENS-004

1. Build analyze_lens.py (AI summarization)

2. Groq qwen3-32b integration

3. Bias-controlled prompt (pro-democracy lens)

4. Food for Thought output

5. Save to lens_reports table

6. Fix indicator matching logic

Partner A STATUS

Role: Maintenance only

Sacred cron: contaminated run - real test tomorrow 09:00/09:30 UTC+7

Pending fix: R1/R2 compression (only if still neutral tomorrow)

HOW TO WORK

Direct, no fluff | Bird-eye view first

Fresh eyes every session | No personal info in records

Decision maker: project lead always | Calls AI: my buddy