LENS-006 — Session Audit

Date: 2026-04-13  |  Duration: ~10 hours  |  Owner: Bro Alpha  |  planfintel@gmail.com

All Commits — LENS-006

| Hash | Description | What Changed | Priority |
| --- | --- | --- | --- |
| bb04177 | Source expansion — 36→41 sources | SRC-037 to SRC-041 added | P1 Source expansion |
| d897a6e | Source health DB persistence + fetch fixes | lens_source_health table + save function | P2 Health tracking |
| 884875c | GDELT enrichment layer — 7 domains | enrich_gdelt.py + lens-gdelt.yml | P3 GDELT |
| 1ab5d96 | GDELT retry backoff 30s/60s/120s | Exponential backoff on 429 | P3 fix |
| 25d5fea | LensProviderGuard + stagger + format + stop words | 6 patches in one commit | Architecture fix |
| d55a83e | Lens 4 model fix — qwen-3-235b on Cerebras | llama-3.3-70b 404 → qwen-3-235b | Lens 4 fix |
| e38d0e2 | AI 5 Manager — budget guard + dynamic stagger | lens_manager.py + lens-manage-analyze.yml | AI 5 new |
| 8c870f5 | Remove standalone analyze workflow + gitignore | lens-analyze.yml deleted | LR-047(P) |
| a342628 | Fix SambaNova fallback model name | Meta-Llama-3.3-70B-Instruct | LR-005(A) |

Key Decisions Made — LENS-006

| # | Decision | Rationale | Impact |
| --- | --- | --- | --- |
| 1 | Move Lens 4 primary → Cerebras qwen-3-235b | SambaNova 40K TPM = 89% per call. Structurally broken. Cerebras 60K TPM = 59%. | Lens 4 now fires reliably |
| 2 | SambaNova → fallback only | Email confirmed models being removed April 6+14. Free tier collapsing. | Risk reduced |
| 3 | Separate Groq API key for AI 5 | AI 5 must never compete with Lens 1 quota. Separate pool = zero interference. | Budget protection guaranteed |
| 4 | llama-3.3-70b-versatile for AI 5 | Management AI needs fast decisions not deep analysis. 70b plenty for GO/WAIT/SKIP. | AI 5 functional |
| 5 | Remove lens-analyze.yml — Manager must precede | LR-047(P): analyze must never fire without manager. Old yml violated this. | Architecture enforced |
| 6 | Dynamic stagger not hardcoded | Lens 3 runtime varies. 48s today, different tomorrow. Manager calculates each time. | Self-adapting pipeline |
| 7 | Lens 2 Flash stays — no Pro upgrade yet | LR-012(P): do not change working components before 3+ stable production runs. | Stability preserved |
| 8 | LR-046(P): patch scripts deleted after use | Patch files in root violate LR-008(P) naming. One-time tools must not persist. | Clean repository |

Architecture State — End of LENS-006

| Lens | Model | Provider | Quality | Notes |
| --- | --- | --- | --- | --- |
| 1 Foundation | qwen/qwen3-32b | Groq | 8.1/10 | PHI-002. No change needed. |
| 2 Physical Reality | gemini-2.5-flash | Gemini | 7.2/10 | Flash staying — Pro upgrade future only |
| 3 Causal Chain | qwen-3-235b | Cerebras | 6.8/10 | Strongest free reasoning model. stagger=6s |
| 4 Sovereignty | qwen-3-235b | Cerebras | 8.0/10 | FIXED this session. stagger=48s dynamic |
| 5 Manager | llama-3.3-70b-versatile | Groq (separate key) | N/A | NEW this session. Budget + health guard. |

Lessons Learned — LENS-006

L1 — Back-to-back runs kill quotas

We ran the pipeline 5+ times manually in one session. Gemini hit 20 RPD limit. Cerebras queue congested. Same lesson as Partner A multi-agent TPM congestion — had to relearn. AI 5 Manager now enforces this.

L2 — Provider volume mismatch is structural, not rate limit

SambaNova 429 looked like a rate limit problem. Deep analysis revealed it was structural — 89% of minute quota consumed in one call. Retry logic fixes symptoms. Provider rebalancing fixes root cause.

L3 — Model name ≠ availability

llama-3.3-70b confirmed in LlamaIndex docs for Cerebras. Got 404 in production. Always verify against live provider docs, not third-party documentation.

L4 — Bird-eye view saves hours

When SambaNova 429 appeared, first instinct was retry logic. You stopped me. Bird-eye view first. Deep analysis revealed the real fix was different. This is the most important discipline.

L5 — GDELT local test = rate limit exhaustion

Cannot test GDELT locally multiple times — single IP gets rate limited immediately. Scheduled cron with 4-6 hour gaps is the correct test environment.

L6 — Deep analysis + SWOT are sequential, not alternatives

Analysis finds the truth. SWOT organizes it for decisions. Always analysis first, then SWOT. Doing SWOT without analysis produces wrong conclusions.

Problems Fought — How We Solved Them

| Problem | First instinct | Root cause | Real fix |
| --- | --- | --- | --- |
| SambaNova 429 | Add retry + backoff | 89% TPM per call — structural | Move to Cerebras 60K TPM |
| llama-3.3-70b 404 | Fix model name string | Model removed from Cerebras | Use qwen-3-235b instead |
| GDELT all 429 | Increase delay to 10s | Local IP burst from testing | Let scheduled cron prove it |
| Gemini RPD exhausted | Add retry logic | 20 calls/day limit + manual testing | AI 5 tracks RPD. No more manual runs. |
| Think tags in console | Suppress output | Print ran before strip_think_tags() | Strip before print — 2 lines |
| Cross-lens noise words | Add more stop words | Min 5 chars too short + domain names | Min 7 chars + domain names excluded |

New Rules Added — LENS-006

| Rule ID | Type | Rule | Origin |
| --- | --- | --- | --- |
| LR-040 | (T) | Worst case test matrix required after every pipeline fix. 20/20. | LENS-005 |
| LR-041 | (T) | All 4 lenses must fire after any change to analyze_lens_multi.py | LENS-005 |
| LR-042 | (T) | SLA: collection ≥95%, analysis ≥3/4 lenses, all 7 domains, 20/20 tests | LENS-005 |
| LR-043 | (T) | Groq token calibration empirical — never theoretical | LENS-005 |
| LR-044 | (T) | 3 real pipeline runs minimum before marking feature complete | LENS-005 |
| LR-045 | (T) | FMEA before any new feature touching AI analysis layer | LENS-005 |
| LR-046 | (P) | Patch scripts deleted from root after successful run + commit. lens-SXXX-FIX-00X_topic.py if keeping. | LENS-006 |
| LR-047 | (P) | lens_manager.py must run before every analyze cycle. Never skip. | LENS-006 |
| LR-048 | (P) | Daily budget = 4 runs. Hard cap. Manager enforces. LENS_FORCE=1 for emergency. | LENS-006 |
| LR-049 | (P) | Manual test runs count against daily budget. Manager warns clearly before consuming. | LENS-006 |

Open Items — Moving to LENS-007

| Pri | Item | Notes | Session |
| --- | --- | --- | --- |
| 🔴 | Verify 13:30 UTC cron — Manager + 4 lenses | First real production run with AI 5 | LENS-007 |
| 🔴 | Verify GDELT cron at 13:45 UTC | First real GDELT production data | LENS-007 |
| 🟡 | Lens 3+4 stagger verify in production | .lens_stagger file read correctly | LENS-007 |
| 🟡 | Source health trends | Any chronically dead sources? | LENS-007 |
| 🟡 | Event clustering | Needs 30+ runs data first | LENS-007/8 |
| 🟡 | Lens 2 Flash → Pro upgrade | Only after 3+ stable production runs confirmed | LENS-007 |
| ⚪ | Lens 5 Convergence | Postponed by decision. Un-postpone when ready. | Future |
| ⚪ | Telegram alerts | Postponed by decision. Un-postpone when ready. | Future |
| ⚪ | Weekly digest (Sunday) | Mirror Partner A pattern | Future |

Project Lens Session Audit  |  LENS-006  |  2026-04-13  |  planfintel@gmail.com