# Project Lens — LENS-010 Pre-Session Brief

Generated from LENS-009 close  |  2026-04-15

## ⚠️ IMPORTANT — How This Session Ended

LENS-009 hit the Claude context limit before close protocol. No code was committed. No DOC files were updated. This brief was generated in a new session IMMEDIATELY AFTER the cutoff. Everything in here is accurate as of April 15, 2026.

## First Step — Mandatory Gate

DO NOT BUILD ANYTHING until Step 13 is verified.

Step 13 = confirm 3 clean cron runs on lens_orchestrator.py (commit 32a7037)

- Open: github.com/fintelplan/project-lens/actions

- Filter: "Lens Manager + Analyze" → only show runs AFTER commit 32a7037

- Check: 3 runs showing 4/4 lenses saved, quality > 4.0 each

- If 3 confirmed → PROCEED to build tasks

- If NOT 3 confirmed → diagnose failures first, fix, wait for next cron, then proceed

## Where We Are — System State

| Component |  |
| --- | --- |
| fetch_text.py |  |
| 4-lens analysis |  |
| lens_orchestrator.py |  |
| enrich_gdelt.py |  |
| System 3 (S3-A/D) |  |
| Resilient Scoring |  |
| Telegram alerts |  |

## Numbers

| Metric |  |
| --- | --- |
| Sources |  |
| Indicators |  |
| Articles in DB |  |
| Pipeline runs |  |
| Lens reports |  |
| Orchestrator tests |  |
| Monthly cost |  |

## LENS-010 Build Plan — Exact Order

Step 1 → GATE (verify Step 13)

- Go to GitHub Actions, verify 3 clean cron runs after 32a7037

- If passes: proceed immediately to Step 2

- If fails: fix before anything else — LR-012P is non-negotiable

Step 2 → Resilient S1 Scoring (Option A)

- Current: coverage × recency × velocity (can be gamed)

- Add: source diversity weight (N unique sources, not just count)

- Add: permanence score (stable domains > flash trends)

- Add: consensus anomaly (single-source spike → reduce weight, not increase)

- Wire into fetch_text.py significance scoring function

- Re-run 20/20 test matrix after

Step 3 → System 3 S3-A (Pattern Intelligence)

- New file: lens_system3.py

- Model: qwen3-32b via Groq (same as Lens 1, different key if needed)

- Reads: lens_reports last 7 days (already in Supabase)

- Asks: what sequence is forming? What loud event distracts from quiet signal?

- Supabase table: lens_system3_reports (create BEFORE writing code)

- Cadence: daily, new GitHub Actions job

Step 4 → System 3 S3-D (Long-term Researcher)

- Same file lens_system3.py, separate function

- Model: qwen-3-235b via Cerebras (same key as Lens 3/4)

- Reads: lens_reports + lens_system3_reports last 30 days

- Asks: what structural changes are accumulating? What windows are closing?

- Cadence: 2x/week (Monday + Thursday), same GitHub Actions job

Step 5 → Telegram alerts (if time allows)

- Trigger: cross-lens CRITICAL signal (4/4 lenses confirm same keyword)

- Add to orchestrator summary step — already has cross-lens signals computed

- One message per run if CRITICAL signals exist

## System 3 Architecture — Reference

| Role |  |
| --- | --- |
| S3-A Pattern |  |
| S3-D Long-term |  |
| S3-B True History |  |
| S3-C Bias Monitor |  |
| S3-E Self-Check |  |

## What NOT to Do

- DO NOT start ML/RL — still too early, data collection insufficient

- DO NOT build dashboard yet — pipeline must be solid first

- DO NOT add new Partner A features (LR-009P — maintenance only)

- DO NOT skip Step 13 gate — LR-012P, non-negotiable

- DO NOT start new build if Step 13 shows failures

## Session Transfer Block

Paste everything below into next Claude conversation if no docx files available:

## LENS SESSION TRANSFER

========================

Generated: 2026-04-15 | Session: LENS-009 (INCOMPLETE) | Next: LENS-010

PROJECT STATE

Project: Project Lens

Phase: B (Build — System 3 + Resilient Scoring)

Last Commit: 32a7037 (LENS-008 — orchestrator wired to Actions)

GitHub: https://github.com/fintelplan/project-lens

Supabase: https://imfjhwqivwwreehvtyac.supabase.co

Build Status: Orchestrator LIVE | System 3 NOT BUILT | Scoring fix NOT BUILT

COMPLETED SESSIONS

LENS-001: Foundation — 39 rules, 6 docs, file system

LENS-002: Accounts + 46 indicators + 7 table schema

LENS-003: fetch_text.py + 20 sources + GitHub Actions

LENS-004: analyze_lens.py + 4 lenses + DC cron schedule

LENS-005: TPMGuard + significance scoring + 122 indicators + 20/20 tests

LENS-006: SambaNova→Cerebras + AI 5 Manager + GDELT + 9 commits

LENS-007: Parallel collection + missing deps + cycle fix + 4 commits

LENS-008: orchestrator 739 lines + 100/100 tests + Steps 1-12 done + Run 1 of 3

LENS-009: Architecture/design only. No code. Context limit hit before close.

CURRENT NUMBERS

43 sources | 168 indicators | 1,300+ articles | ~33 pipeline runs

~90+ lens reports | $0/month | 4 AI providers

TECH STACK

Python 3.11 | Groq qwen3-32b (Lens 1 + Manager backup)

Gemini 2.5 Flash (Lens 2) | Cerebras qwen-3-235b (Lens 3 + 4)

GitHub Actions 4x daily: 13:00/17:00/21:00/04:00 UTC (Washington DC aligned)

Orchestrator fires +28min after collection | GDELT +45min

Cost: $0/month

FIRST TASK — STEP 13 GATE (NON-NEGOTIABLE)

LR-012P: Must verify 3 clean cron runs on new orchestrator before any build.

Go to: github.com/fintelplan/project-lens/actions

Filter: "Lens Manager + Analyze" runs AFTER commit 32a7037

Need: 3 runs showing 4/4 lenses saved, all quality > 4.0

If confirmed: proceed to build tasks below

If NOT confirmed: fix whatever is failing first, THEN proceed

LENS-010 BUILD PRIORITY

1. [GATE] Verify Step 13 — 3 clean orchestrator cron runs

2. [RED] Resilient S1 Scoring — source diversity + permanence + consensus anomaly

3. [RED] System 3 S3-A — Pattern Intelligence (qwen3-32b/Groq, daily, 7-day window)

4. [RED] System 3 S3-D — Long-term Researcher (qwen-3-235b/Cerebras, 2x/week, 30-day)

5. [RED] Create lens_system3_reports Supabase table before code

6. [YELLOW] Telegram alerts for CRITICAL cross-lens signals

7. [WHITE] Lens 5 Convergence (after System 3 live)

OPEN ISSUES

[ ] Step 13: 3 clean cron runs on orchestrator — CRITICAL GATE

[ ] Resilient S1 Scoring (Option A chosen) — HIGH

[ ] System 3 S3-A + S3-D — HIGH

[ ] Telegram alerts — MED

[ ] GDELT 0 data (IP block, known) — LOW

[ ] Lens 5 Convergence — LOW

[ ] LR-057(P): context limit prevention rule — LOW

KEY RULES TO REMEMBER

LR-001(A): Never hardcode API keys

LR-006(P): Read before edit always

LR-009(P): Partner A maintenance only

LR-012(P): 3 clean cron runs before any new build

LR-014(E): Only truly public data

LR-030(C): Read transfer block before responding

LR-040(T): 20/20 test standard for orchestrator-level builds

Partner A STATUS

Maintenance only (LR-009P). S30 complete April 13-14. 12 commits.

Open: SEC-1 Supabase | Africa Report reply | groq_guardian alert

HOW TO READ BRO ALPHA

Direct, no fluff | Bird-eye view first

"please my buddy" = keep going, we are in flow

Uploads 4 DOC files at start = read all four FIRST

"i am still fresh" = more energy, do not stop

Closes with: "see in previous session records" = always search records first

SYSTEM ARCHITECTURE (5 scripts live)

fetch_text.py → 43 sources, 10 workers, 8s timeout

analyze_lens_multi.py → 4 lenses, TPMGuard, 168 indicators

lens_orchestrator.py → 739 lines, 9-step, checkpoint+resume, self-healing

enrich_gdelt.py → live but 0 data (IP blocked)

lens_manager.py → REPLACED by orchestrator (kept for reference only)